## Slide 1
ENGINEERING PLANNING
Work-Out
A bottom-up replanning process for engineering teams
Adapted from the GE Work-Out • Amazon Last Mile • Tom Harper

## Slide 2
THE PROBLEM WITH TOP-DOWN PLANNING
Engineers are order takers
Work is handed down. ICs own execution, not direction. Ownership and accountability weaken.
Context gets lost in translation
The people closest to the problems have the least say in how they're prioritized.
Plans don't survive contact with reality
Top-down estimates miss technical debt, hidden complexity, and cross-team dependencies.
Low buy-in → low velocity
A plan the team didn't make is a plan the team doesn't defend.

## Slide 3
THE GE WORK-OUT: BASELINE
Invented by Jack Welch at GE in the 1980s to eliminate bureaucracy and return decision-making speed to the organization.
1
Town Hall
Whole team convenes — no hierarchy, all voices equal
2
Small Groups
Break into working groups on specific problem areas
3
Proposals
Groups develop bottom-up recommendations
4
Champion Decides
Exec in the room: yes / no / maybe — on the spot
What made it radical
The Champion was an executive who had the authority to approve, reject, or table every proposal — right there in the room.
No follow-up committees. No further review. A decision was made, and the team left with a commitment.

## Slide 4
THE KEY MODIFICATION
GE ORIGINAL
→ Executive Champion in the room at all times
→ Proposals made directly to leadership
→ Real-time yes / no / maybe decisions
→ 3-day compressed format
→ Focus: eliminate bureaucracy
MODIFIED VERSION
✓ Managers stay — directors and above leave
✓ ICs and managers propose together, free of judgment
✓ Evening team event after Day 1 working session
✓ Day 2: retrospective + outcomes breakdown
✓ Compresses to 1 day for time-stressed teams
The calibration matters: managers stay because they share the same career-safety concerns as ICs. Directors leave because they hold positional authority that changes what people say.

## Slide 5
THE 2-DAY STRUCTURE
DAY 1 — DIVERGE
AM
Kickoff & context setting
Leadership frames strategic horizon — then leaves the room
AM
Problem identification
Full team surfaces pain points, tech debt, missed opportunities
PM
Small group formation
Self-selected groups form around themes; proposals drafted
EVE
Team event
Social offsite — relationships that make Day 2 candor possible
DAY 2 — CONVERGE
AM
Group readouts
Each group presents to full team — peer challenge welcomed
AM
Prioritization session
Team ranks proposals; cross-deps and trade-offs surfaced
PM
Leadership readout
Director+ returns; team presents plan with rationale
PM
Retrospective & close
Outcomes broken down; written commitments; owners named

## Slide 6
WHAT COMES OUT
Prioritized Backlog / Roadmap
A team-generated, ranked list of initiatives for the next 6–12 months. Not handed down — built up. Every item has an owner and a rough effort estimate.
Bottom-up
Ranked
Owned
Team-Owned Commitments
Engineers commit to work they helped prioritize. This fundamentally changes the accountability dynamic — the plan is theirs, not something imposed on them.
Named owners
Self-selected
Accountable
Process Improvements
Working sessions surface friction the team lives with but rarely escalates. These get captured, prioritized, and committed to alongside product work.
Debt surfaced
Friction removed
Peer-validated

## Slide 7
WHY IT WORKS
Four things that make this different from a planning meeting
01
Psychological safety is structural, not aspirational
Managers stay; directors leave. That specific calibration matters — it removes positional authority without removing the people ICs actually work alongside day to day.
02
The evening event isn't optional
After a day of surface-level agreement, shared meals and informal conversation unlock the candor that makes Day 2 prioritization real. It's the social infrastructure for the work.
03
Ownership transfers at the moment of creation
A plan the team built is a plan the team defends. When engineers chose the work and committed to it in front of peers, follow-through is categorically higher.
04
The roadmap was already aligned — the process made it visible
Consistently, leadership's actual roadmap matched what engineers believed mattered. The process didn't create alignment; it revealed it. That revelation is what drove adoption of suggested changes.

## Slide 8
The best plans are the ones
the team wrote.
Semi-annual cadence • 2 days • Bottom-up • Exec readout
Tom Harper • Questions?